CAPSTONE PROJECT

PW25_SSS_06

Generative AI in marketing

Documentation of work progress and action items-

Recap of status till Phase2 completion-

- Prompt generation based on user input and then its enhancement-Mistral

- Background generation using prompt as input-Stable diffusion

- Product placement in the generation background .

  - Logic- Detect empty spaces in the generated background image and place the object there.

- Text placement using coordinates-bottom,top etc.

Phase 3-

1.Scope and domain of products that will be explored-

Product Categories

- Watches

- Perfumes

- Jewelry

- Cosmetics

- Electronics

- Premium Accessories

- Footwear

- Skincare

- Designer Bags

- Home Décor Items

- Luxury Beverages

- Tech Gadgets

Target Audience

- Age: 20–45 years

- Gender: All genders

- Income Level: Middle to high-income groups

- Location: Urban and metropolitan regions globally

- Behavior: Brand-conscious, trend-oriented, tech-savvy, and quality-focused shoppers

2. Progress made in phase 3

- Enhancement of background generation.

  - Creating more optimized background that work more efficiently in the Ad domain.

Generate a solid colour and pattern background constrained by user input

Generate a stand/pedestal where the product image can be inlaid

- Inlaying product image on the identified surface using surface detection techniques

Evolution of ads generated in the phases-

1)

a.Product image manually placed by explicitly providing coordinates.

b. Background generation thru manual prompt -Random ,not efficient.

2)

- Background generated from prompt engineering, but not very ad friendly

- Product placement random

3)

- Trying to generate bg of the below type with explicit surface/stands for display.

- Product smartly placed on the identified surface- Highlights product that is being advertised.

Tasks yet to be completed-

- Complete integration of pipeline.

- Adding more relevant text appropriately.

- Creating UI for the process

- Testing